Software Engineering Management and Economics

Experiment III Report

Economical Evaluation of Software Project

Course Project: HeartCompass

| Student Name | Chen Leishiyu |
| --- | --- |
| Student ID | 2354177 |
| Instructor | Du Bowen |
| Submission Date | June 22, 2026 |

Abstract

This report takes the course project HeartCompass as the evaluation object and analyzes its business goal, target users, market environment, cost structure, revenue model, taxes, cash flow, and economic evaluation indicators according to the requirements of the software project economical evaluation experiment. HeartCompass is not positioned as an ordinary chatbot or a simple knowledge base. Instead, through long-term memory, user/persona profiles, vector retrieval, and large-model dialogue, it aims to gradually distill a “digital companion persona” that can continuously accompany users. Therefore, the economic analysis in this report starts from concrete companionship needs and focuses on scenarios such as personal long-term companionship, preservation of family and friend memories, study/project partner companionship, and small-scale shared memory spaces.

Under the benchmark calculation, the five-year net present value of the project is about RMB 438,700, the internal rate of return is about 70.47%, and the dynamic investment payback period is about 2.33 years. Even in the conservative scenario where revenue decreases by 20% and cost increases by 10%, the net present value remains positive. Therefore, based on the existing prototype of the course project, HeartCompass has economic feasibility for continued improvement and small-scale product validation.

I. Experimental Purpose and Principles

1.1 Experimental Purpose

The purpose of this experiment is to complete an economical evaluation report for a software project in combination with the course project. Through this experiment, I need to master the modeling methods of software project evaluation, understand software product pricing strategies, record the experimental process, organize experimental data, establish the parameter mapping relationship between financial tables, and use economic evaluation models to analyze the economic benefits and feasibility of software projects.

This report uses the course project HeartCompass as the evaluation object and completes the following work: clarifying the business goal of the project; organizing the basic project information, social and economic environment, and technical constraints; designing a business model and pricing strategy corresponding to concrete user needs; estimating project size, investment, cost, and revenue; preparing auxiliary financial analysis tables; calculating project investment cash flow, net present value, internal rate of return, and dynamic investment payback period; and finally judging the economic feasibility of the project.

1.2 Experimental Principles

Economical evaluation of software projects is to predict the investment, revenue, cost, taxes, and cash flow of a software project under the assumptions of the current fiscal and taxation system, market price system, and project life cycle, and then determine whether the project has profitability, investment recovery capability, and continuous operation capability.

This experiment adopts the project investment analysis approach. It does not consider loans, interest expenses, or complex capital structures, but evaluates profitability from the perspective of the cash flow generated by the project itself. The main evaluation indicators include:

• Net Present Value: NPV=ΣCIt-COt/1+it-I0

• Internal Rate of Return: IRR is the discount rate that makes NPV = 0.

• Dynamic Investment Payback Period: the time required for the cumulative discounted cash flow to turn from negative to positive.

In the formulas above, CI represents cash inflow, CO represents cash outflow, i represents the benchmark discount rate, and I0 represents the initial investment. If NPV is greater than 0, IRR is higher than the benchmark discount rate, and the dynamic payback period is shorter than the project life cycle, the project is generally considered economically feasible.

II. Course Project Overview and Basic Data

2.1 Basic Project Information

HeartCompass is the AI digital companion persona system in my course project. The problem the project aims to solve is that ordinary AI conversations usually focus only on single interactions and cannot stably remember a user’s long-term experiences, relationship changes, and important events. In reality, companionship needs often require the system to continuously understand a person, remember past communication, form a relatively stable persona profile, and reflect continuity in later conversations.

Around this goal, HeartCompass designs the basic approach of “long-term memory + persona profile + dialogue entrance + regular synchronization.” Users can complete configuration and interaction through the command line and Feishu bot. In the background, the system uses a database and vector retrieval to preserve information, and then combines this information with a large model to generate replies that are closer to a specific person and a specific relationship. The project has already formed a runnable engineering prototype, including CLI, backend service, database, model configuration, Feishu bot, logs, and tests.

From the perspective of technical implementation, this project relies on Python, Docker, PostgreSQL/pgvector, LangChain/LangGraph, Volcengine Ark model service, and the Feishu open platform. Because a digital companion persona requires long-term operation and continuous memory, the project cannot be designed merely as a one-time demo program. It must also consider stable deployment, data persistence, model API cost, privacy protection, and subsequent operation and maintenance.

| Project Element | Description |
| --- | --- |
| Project Name | HeartCompass (Digital Companion Persona) |
| Project Type | AI-driven long-term memory and digital companionship service |
| Core Positioning | Distilling a continuously interactive digital companion persona through long-term memory and persona profiles |
| Main Form | CLI tool + backend service + Feishu bot + vector database |
| Core Technologies | Python, LangChain, LangGraph, PostgreSQL, pgvector, Volcengine Ark model, Feishu open platform |
| Target Users | Individuals or small groups with needs for long-term companionship, family/friend memory preservation, and study/project partner companionship |
| Project Stage | The course project prototype has been completed and provides a basis for further pilot testing and small-scale product validation |

2.2 Business Goal

The business goal of HeartCompass is not to first build a generalized enterprise AI platform, but to verify whether the concrete demand for a “digital companion persona” is valid. In other words, the project first needs to make users willing to entrust important information, daily records, and relationship memories to the system, and then feel during continuous conversations that “this system understands me or a specific person increasingly well.”

• Stage 1: Complete the MVP version and seed-user testing, and verify installation and configuration, digital companion persona creation, long-term memory storage, persona profile synchronization, and Feishu bot interaction.

• Stage 2: Launch subscription services around personal companionship and deep companionship, focusing on whether users are willing to pay for long-term memory, profile updates, and higher model invocation quotas.

• Stage 3: Provide shared memory spaces and customized commemorative archive services for families, small groups, graduation project teams, or research groups, thereby increasing average revenue per user in small-scale scenarios.

2.3 Market, Economic, and Social Environment Analysis

From the demand perspective, HeartCompass is not aimed at an abstract “AI tool market,” but at more concrete needs for long-term companionship and memory accumulation. Typical scenarios include: users who want to record their personal growth and emotional changes; users who want to preserve stories, habits, and important milestones related to family and friends; users who want AI to remember discussion contexts in long-term projects; and users who need a companion object that can continuously understand context in daily work and study.

From the economic perspective, the cost of a digital companion persona service mainly comes from servers, databases, model API calls, data storage, operation and maintenance, and user support. Since the project uses open-source components and cloud model services, the initial hardware investment is not high. However, as conversation frequency increases, model API cost will increase significantly. Therefore, the business model cannot focus only on subscription prices; it must also design invocation quotas, summary compression, caching, and tiered model routing.

From the social value perspective, the project can help users preserve long-term memories, reduce information forgetting, improve personal knowledge reuse efficiency, and provide lightweight memory archives for families and small teams. However, because the system involves chat records, persona profiles, and personal events, user authorization, data isolation, deletion mechanisms, encrypted storage, and privacy notices must be treated as necessary constraints in the economic evaluation.

2.4 Technical and Economic Limitations

• Technical limitation: A digital companion persona requires long-term operation, continuous memory, and stable responses, so its deployment complexity is higher than that of a one-time AI demo.

• Cost limitation: Model API cost is directly related to user conversation frequency, so invocation quotas, summary compression, and caching mechanisms are needed to control marginal cost.

• Market limitation: The willingness to pay for personal companionship products still needs to be verified. In the early stage, small-scale seed-user testing should be conducted instead of directly assuming large-scale commercial revenue.

• Compliance limitation: Since personal memories, chat records, and persona profiles are involved, the system must support user authorization, data deletion, permission isolation, and necessary privacy protection.

III. Business Model and Pricing Strategy

This project adopts a business model of “free trial + personal companionship subscription + deep companionship subscription + family/group edition + customized commemorative archive.” This design is adopted because the value of a digital companion persona can only be reflected through continuous use. The free trial edition lowers the trial threshold; the personal and deep companionship editions generate stable subscription income; and the family/group edition and customized commemorative archive correspond to stronger needs for memory preservation and sharing.

| Product Version | Target Users | Core Rights and Benefits | Pricing Strategy |
| --- | --- | --- | --- |
| Free Trial Edition | First-time users and course demonstration users | Create one digital companion persona, limited memory capacity, limited conversation count | RMB 0, used for demand validation and user acquisition |
| Personal Companion Edition | Users who want to preserve personal memories and daily companionship | 1–3 digital companion personas, long-term memory, basic persona profile, Feishu dialogue entrance | RMB 19.9/month |
| Deep Companion Edition | Heavy users, students, and knowledge workers | More companion objects, higher invocation quota, regular profile synchronization, periodic memory review | RMB 49.9/month |
| Family/Group Edition | Family members, graduation teams, research/project groups | Shared memory space, multi-user permissions, relationship event records, group companion bot | Starting from RMB 199/month |
| Customized Commemorative Archive Service | Users with needs for family/friend memories, graduation commemoration, or project accumulation | Data organization, private deployment guidance, customized persona profile, commemorative archive generation | Starting from RMB 3,000/project |

The pricing strategy combines value-based pricing and cost constraints. The Personal Companion Edition is priced relatively low to improve conversion. The Deep Companion Edition reflects higher value through larger memory capacity and model invocation quota. The Family/Group Edition targets multi-user sharing scenarios and has a higher average transaction value. The Customized Commemorative Archive Service is quoted according to the volume of data organization, deployment complexity, and service duration.

IV. Economic Evaluation Model and Key Assumptions

For the convenience of course experiment calculation, this report adopts a five-year project life cycle. The construction period is regarded as Year 0, and the operation period covers Year 1 to Year 5. All amounts are measured in RMB 10,000. This report does not set a special borrowing or equity financing plan, but only analyzes the investment, operating revenue, cost, and cash flow of the project itself.

| Parameter | Value | Description |
| --- | --- | --- |
| Calculation Period | 5 years | Operation cycle after the first version of the software product is released |
| Benchmark Discount Rate | 10% | Used for NPV and dynamic payback period calculation |
| VAT Rate | 6% | Calculated according to the general estimation standard for information technology/software services |
| Surcharges | 12% of VAT | Simplified total of urban maintenance and construction tax, education surcharge, and local education surcharge |
| Corporate Income Tax Rate | 25% | Calculated according to the general corporate income tax rate, without considering preferential policies for software enterprises |
| Fixed Asset Depreciation | 5-year straight-line method | Servers, testing equipment, deployment devices, etc. |
| Intangible Asset Amortization | 5-year straight-line method | Code, documents, configurations, and deployment assets formed by software R&D |
| Residual Value | 0 | Conservative estimation; no separate residual value of fixed assets is calculated |

Note: The actual cash expenditure of a course project may be lower than that of a commercialized project, but economic evaluation needs to consider opportunity cost. Therefore, this report converts student development time, test documents, deployment environment, and project management cost into commercialized cost, so as to obtain an evaluation result closer to real software project decision-making.

V. Project Size and Investment Estimation

5.1 Project Size Estimation

According to the actual design of the course project, HeartCompass has completed the main work from requirement analysis, core function development, database and model configuration, Feishu bot integration, user documentation, to testing and validation. The project record shows an accumulated workload of about 298 hours. If calculated by a commercialized junior development and testing comprehensive cost of RMB 120 per person-hour, the direct development labor cost is about RMB 35,800. Considering requirement analysis, system design, testing, documentation, deployment, security checking, and project management, this report estimates the capitalized software development investment at RMB 65,000.

| Size/Workload Item | Estimated Value | Description |
| --- | --- | --- |
| Number of WBS Tasks | 30 tasks | Main development tasks decomposed from the course project |
| Accumulated Workload | 298 hours | Including requirements, development, debugging, documentation, and release |
| Comprehensive Labor Unit Cost | RMB 120/hour | Estimated according to the commercialized opportunity cost of the course project |
| Direct Development Cost | RMB 35,800 | 298 × RMB 120/hour |
| Capitalized Software Development Investment | RMB 65,000 | Including supplementary costs for requirements, design, testing, documentation, deployment, and management |

5.2 Investment Estimation Table

| Investment Item | Amount (RMB 10,000) | Estimation Basis |
| --- | --- | --- |
| Software Development and Formation of Intangible Assets | 6.50 | Core code of the digital companion persona, persona profiles, long-term memory, bot service, documents, etc. |
| Server/Testing Equipment/Deployment Environment | 1.50 | Testing server, database, vector retrieval, and continuous operation environment |
| Testing, Compliance, and Launch Preparation | 1.00 | Security check, privacy notice, user manual, and test data preparation |
| Initial Working Capital | 3.00 | Used for early cloud resources, model API calls, and user support turnover |
| Total Project Investment | 12.00 | One-time investment during construction period |

5.3 Working Capital Estimation Table

The working capital of the digital companion persona service is mainly used to pay for cloud resources, model APIs, database storage, user support, and short-term turnover in small-scale promotion. This report assumes that RMB 30,000 of working capital is invested in Year 0 and fully recovered at the end of Year 5.

| Item | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- | --- |
| Working Capital Investment | 3.00 | 0 | 0 | 0 | 0 | 0 |
| Working Capital Recovery | 0 | 0 | 0 | 0 | 0 | 3.00 |

5.4 Fixed Asset Depreciation and Intangible Asset Amortization Table

| Item | Original Value (RMB 10,000) | Period | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Fixed Asset Depreciation | 1.50 | 5 years | 0.30 | 0.30 | 0.30 | 0.30 | 0.30 |
| Intangible Asset Amortization | 6.50 | 5 years | 1.30 | 1.30 | 1.30 | 1.30 | 1.30 |
| Total | 8.00 | - | 1.60 | 1.60 | 1.60 | 1.60 | 1.60 |

VI. Revenue, Taxes, and Cost Estimation

6.1 Operating Revenue Estimation

The revenue calculation is based on the actual usage scenarios of digital companion personas. In Year 1, revenue mainly comes from seed users, small-scale trial conversions, and a small number of customized commemorative archives. From Year 2 to Year 5, as product stability improves, memory effects become stronger, and family/group scenarios expand, the revenue from personal subscriptions, family/group editions, and customized services increases year by year.

| Item | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Personal/Deep Companionship Subscription Revenue | 5.5 | 12.0 | 22.0 | 34.0 | 48.0 |
| Family/Group Edition Revenue | 2.5 | 5.0 | 9.0 | 14.0 | 20.0 |
| Customized Commemorative Archive Service Revenue | 2.0 | 4.0 | 7.0 | 10.0 | 12.0 |
| Total Operating Revenue | 10.00 | 21.00 | 38.00 | 58.00 | 80.00 |

6.2 VAT and Surcharge Estimation Table

| Item | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Operating Revenue Excluding Tax | 10.00 | 21.00 | 38.00 | 58.00 | 80.00 |
| VAT (6%) | 0.60 | 1.26 | 2.28 | 3.48 | 4.80 |
| Surcharges (VAT × 12%) | 0.07 | 0.15 | 0.27 | 0.42 | 0.58 |

6.3 Total Cost and Expense Estimation Table

| Cost Item | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Cloud Resource and Model API Cost | 2.50 | 4.20 | 7.00 | 10.00 | 14.00 |
| Operation, Maintenance, and User Support | 2.00 | 3.50 | 5.50 | 8.00 | 10.00 |
| Seed-User Promotion and Content Organization Cost | 1.50 | 2.50 | 4.50 | 6.50 | 8.00 |
| Management, Compliance, and Office Expenses | 0.80 | 1.50 | 2.50 | 4.00 | 5.50 |
| Subtotal of Operating Costs | 6.80 | 11.70 | 19.50 | 28.50 | 37.50 |
| Fixed Asset Depreciation | 0.30 | 0.30 | 0.30 | 0.30 | 0.30 |
| Intangible Asset Amortization | 1.30 | 1.30 | 1.30 | 1.30 | 1.30 |
| Total Costs and Expenses | 8.40 | 13.30 | 21.10 | 30.10 | 39.10 |

VII. Project Investment Cash Flow Analysis

This section judges the profitability of the project itself according to project investment and operating cash flow. In the cash flow statement, the cash outflow in Year 0 is the initial total investment of RMB 120,000. Operating cash flow is composed of net profit plus depreciation and amortization. At the end of Year 5, RMB 30,000 of working capital is recovered.

| Item | Year 0 | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- | --- |
| Operating Revenue | 0 | 10.00 | 21.00 | 38.00 | 58.00 | 80.00 |
| Total Costs and Expenses | 0 | 8.40 | 13.30 | 21.10 | 30.10 | 39.10 |
| Surcharges | 0 | 0.07 | 0.15 | 0.27 | 0.42 | 0.58 |
| Total Profit | 0 | 1.53 | 7.55 | 16.63 | 27.48 | 40.32 |
| Income Tax | 0 | 0.38 | 1.89 | 4.16 | 6.87 | 10.08 |
| Net Profit | 0 | 1.15 | 5.66 | 12.47 | 20.61 | 30.24 |
| Depreciation and Amortization Add-back | 0 | 1.60 | 1.60 | 1.60 | 1.60 | 1.60 |
| Working Capital Recovery | 0 | 0 | 0 | 0 | 0 | 3.00 |
| Project Net Cash Flow | -12.00 | 2.75 | 7.26 | 14.07 | 22.21 | 34.84 |
| Discounted Net Cash Flow | -12.00 | 2.50 | 6.00 | 10.57 | 15.17 | 21.63 |
| Cumulative Discounted Net Cash Flow | -12.00 | -9.50 | -3.50 | 7.07 | 22.24 | 43.88 |

7.1 Evaluation Indicator Calculation Results

| Indicator | Result | Judgment |
| --- | --- | --- |
| Net Present Value NPV (i = 10%) | RMB 438,700 | Greater than 0; the project can create excess returns |
| Internal Rate of Return IRR | 70.47% | Higher than the 10% benchmark discount rate |
| Dynamic Investment Payback Period | 2.33 years | Shorter than the 5-year calculation period; capital recovery speed is acceptable |
| Cumulative Net Cash Flow | RMB 691,300 | The five-year cash inflow covers the initial investment and forms a surplus |

According to the above calculation, HeartCompass has good profitability and investment recovery capability under the benchmark plan. The revenue assumptions in this evaluation are oriented toward concrete digital companion persona scenarios: starting from personal subscriptions and small-group scenarios, and then using customized commemorative archive services as supplementary revenue. Therefore, the calculation result is close to the current positioning of the project.

7.2 Sensitivity Analysis

Considering that the user conversion rate and model invocation cost of digital companion persona products are uncertain, this report selects revenue and cost as two key variables for sensitivity analysis.

| Scenario | Assumption | NPV (RMB 10,000) | IRR | Dynamic Payback Period | Conclusion |
| --- | --- | --- | --- | --- | --- |
| Benchmark Scenario | Revenue and cost follow the benchmark plan | 43.87 | 70.47% | 2.33 years | Economically feasible |
| Conservative Scenario | Revenue decreases by 20%; cost increases by 10% | 16.63 | 37.57% | 3.47 years | Still feasible |
| Optimistic Scenario | Revenue increases by 20%; cost decreases by 5% | 68.11 | 94.00% | 1.88 years | Higher returns |
| Stress Scenario | Revenue decreases by 30%; cost increases by 15% | 2.75 | 15.29% | 4.65 years | Close to the critical point but still positive NPV |

The sensitivity analysis shows that the most sensitive factors of the project are paid conversion rate and model invocation cost. If users only try the product for a short time and do not form a long-term companionship relationship, subscription revenue will decline significantly. If users engage in high-frequency conversations without summary compression and invocation quota restrictions, operating costs will also rise quickly. Therefore, retention rate, companionship effect, and unit user model cost should be verified first in the subsequent stage.

VIII. Economic Feasibility and Risk Evaluation

8.1 Feasibility Conclusion

Based on the financial calculation results and the technical foundation of the project, this report concludes that HeartCompass has economic feasibility for further advancement on the basis of the course project. The main reasons are as follows:

• The project positioning is more focused: it is built around the “digital companion persona” rather than a generalized AI tool, so the target demand is more concrete.

• The initial investment scale is relatively small. Existing code, deployment process, bot entrance, and long-term memory prototype have already been formed, so subsequent investment mainly focuses on stability, privacy protection, and product experience.

• The revenue model matches concrete needs: personal companionship, deep companionship, family/group sharing, and customized commemorative archives correspond to different paid tiers.

• The financial indicators meet the requirements: under the benchmark plan, NPV is greater than 0, IRR is higher than the benchmark discount rate, and the dynamic payback period is shorter than the project calculation period.

8.2 Main Risks and Improvement Measures

| Risk Type | Specific Manifestation | Countermeasures |
| --- | --- | --- |
| Demand Risk | Users may find the digital companion persona novel but may not be willing to use it long term | Verify real companionship needs through seed-user interviews and retention data |
| Cost Risk | Excessive model API invocation frequency may reduce gross margin | Set invocation quotas, summary compression, caching mechanisms, and tiered model routing |
| Experience Risk | Unstable persona profiles or discontinuous replies may weaken the sense of companionship | Optimize memory updating, profile synchronization, and historical event retrieval strategies |
| Privacy and Compliance Risk | The system involves personal memories, chat records, and persona profiles | Strengthen authorization, encryption, deletion mechanisms, permission isolation, and log auditing |
| Operation and Maintenance Risk | Long-term operation requires server and database maintenance | Provide Dockerized deployment, health checks, monitoring alerts, and automatic backups |

IX. Thinking Question: How to Evaluate the Benefits of a Software Project Without Cash Income

If a software project has no direct cash income, its value cannot be evaluated only by operating revenue, profit, and investment payback period. Instead, cost-benefit analysis, cost-effectiveness analysis, and multi-indicator comprehensive evaluation methods should be adopted.

• Cost-saving method: Estimate the labor, time, equipment, travel, paper materials, and repeated communication costs saved after the project is launched, and treat the saved cost as project benefits.

• Efficiency-improvement method: Measure the shortened business process time, reduced error rate, improved processing capacity, and faster response speed brought by the project, and convert the efficiency improvement into economic value.

• Social benefit evaluation: For public welfare, education, medical, and government projects, non-cash benefits such as service coverage, satisfaction, risk reduction, and public resource savings can be evaluated.

• Multi-criteria decision-making method: Use methods such as Analytic Hierarchy Process, expert scoring, and TOPSIS to comprehensively score security, usability, social value, strategic value, and sustainability.

• Replacement-cost method: Estimate the cost of purchasing third-party systems, adding manual positions, or outsourcing services if the software is not developed, and use it as the implicit benefit of the project.

For a digital companion persona project such as HeartCompass, even if there is no direct cash income in the short term, its comprehensive benefits can still be evaluated from dimensions such as memory preservation value, number of users covered by companionship services, user retention, reduction of repeated communication, personal knowledge reuse efficiency, and privacy risk control.

X. Experimental Learning Experience

Through this experiment, I realized that the economic evaluation of a software project is not simply an estimation of development cost. It requires integrating the technical solution, user needs, business model, operating cost, tax policy, depreciation and amortization, and cash flow into one model. Especially for an AI digital companion persona project like HeartCompass, what truly affects economic feasibility is not whether the project can call a large model, but whether users can form a long-term companionship relationship with the system and whether the model cost brought by each long-term user is controllable.

This experiment also helped me understand the relationships among financial tables. The investment estimation table determines the cash outflow in Year 0; the revenue table and cost table determine operating profit; the tax table affects net profit; depreciation and amortization affect profit, but they need to be added back in the cash flow statement; finally, NPV, IRR, and the dynamic investment payback period are calculated through discounted cash flow.

For the HeartCompass project, economic evaluation makes me more clearly aware that if the course project is to be further developed, it should not only emphasize the completeness of the technology stack, but also return to concrete user needs: why users need a digital companion persona, what memories they are willing to preserve, what companionship abilities they are willing to pay for, and how to balance privacy protection with cost control. In the follow-up stage, the project should continue to optimize long-term memory effects, persona profile stability, privacy protection, model cost control, and seed-user validation.

References

[1] National Development and Reform Commission, Ministry of Construction. Economic Evaluation Methods and Parameters for Construction Projects (Third Edition). Beijing: China Planning Press, 2006.

[2] Public information on tax administration in China: statutory corporate income tax rate, value-added tax rate, and tax descriptions related to software services.